Outcome 2, Output 2.1 						Question: 279

Topic: Election Commitments, Sports Facilities

Hansard Page: ECITA 80

- Senator Lundy asked:

- Can you take on notice referencing the point in the previous Portfolio Budget Statements where that expenditure was identified and where in the documentation it indicated that it was reabsorbed into consolidated revenue, hence requiring another appropriation?

- Answer:

- The 2004-05 Additional Estimates included funding of $16.850 million for sport and recreation facilities.  This was augmented by $4.280 million in the Supplementary Additional Estimates giving a total of $21.130 million in 2004-05 for the Program.

- By the end of 2004-05, only $4.721 million of this had been spent.  See DCITA Annual Report 2004-05 p319 Financial Statements Note 20.

- This was due to a variety of reasons including delays in proponents obtaining planning permission and finalisation of project plans.  Consistent with accountable administration of funding arrangements, the Department was not able to provide funding until these processes were completed.

- Accordingly, the underspend from 2004-05 is $16.410m. The projects affected were (amount of underspend for each project is as noted):

- Penrith Stadium Upgrade ($10m);

- Whitten Oval Redevelopment ($3.825m);

- Kardinia Park ($2.0m);

- Kogarah Oval Redevelopment ($0.210m);

- Ridge Hills United Football Club Amenities and Training Block ($0.150m);

- Alexandra Recreation Reserve and Gallipoli Park ($0.005m)

- Devonport/Burnie Swimming Pools ($0.200m);

- Bridport Bowls Club ($0.025m); and

- Kingborough Sports Centre ($0.020m).

- Offset by Winnaleah Swimming Pool brought forward from 2005-06 to 2004-05 ($0.025m)

- To retain access to the unspent 2004-05 funds, it was necessary to have the unspent funds reappropriated in 2005-06.

- This is reflected in the 2005-06 Portfolio Additional Estimates, which on pages 37 and 38 note the rephased $16.410 million for sport and recreation facilities.  This will be appropriated through Appropriation Bill (No 3) 2005-06.

- There has been no increase in the total funding originally allocated to these projects.

Outcome 2, Output 2.1 						Question: 280

Topic: Election Commitments, Sports Facilities

Hansard Page: ECITA 81

- Senator Lundy asked:

- Has the department progressed any research into actually conducting a departmentally run facilities program or is it a case of once all this money has been spent that is it?

- It is indeed. The minister is not here, so I will ask that that question be placed on notice for the minister.

- Answer:

- The Department has not commissioned any research into sports facilities.