Greg Locke CLERP 7 eSystems Development

Australian Securities and Investment Commission

GPO Box 9827 
Melbourne Vic 3001 
DX 423 Melbourne

CC:	John Standing

# 7 February 2003

Dear Greg

We are writing you to express our extreme concern regarding ASIC’s proposed implementation of CLERP 7.

As you are aware, Solution 6 serves a large ASIC customer base of over 1,800 professional practices lodging over 40% of all Annual returns (over 300,000 electronically lodged returns annually). Based on our analysis to date, we anticipate that this will significantly impact ASIC customers and software providers.

Whilst we understand that ASIC does not directly control the legislation, we believe it is ASIC’s role to administer the legislation and make it work for Australian corporations.  To date we have been liaising with John Standing from ASIC and we feel that his responses have been satisfactory.  We feel that the issues we are identifying here are above and beyond John’s current project and need to be addressed in terms of the bigger picture.

The table on the following pages contains these key issues in further detail and allows for correspondence on these matters.  The key issues we see with CLERP 7 and its implementation include:

- No Paper forms have been provided;

- No ELS test server;

- EDGE specifications are still in draft as of 4 February 2003;

- Comparison of data in differing formats;

- Tracking of documents received from ASIC, as opposed to forms sent to ASIC;

- Possibility of delays in CLERP 7 Legislation; &

- Change of Company Details, Form 484;

The issues are essentially broken up into two categories, which are; Issues we are awaiting resolution from ASIC, A requirement for an extension due to the amount of development work required and Other CLERP 7 related business issues.  These issues will impact in the following ways:

- Issues awaiting resolution from ASIC - 7 months development time (in a 5 month time frame)

- Other CLERP 7 related business issues – 6 months development time

After analysing the specifications, we believe that to implement the changes required by CLERP 7 and consequently ASIC’s EDGE Electronic Lodgement System specifications, we are looking at a development timeframe of approximately 8 months. This development was unable to commence until the receipt of ASIC specifications, which was first received in draft form on 30 December 2002.  This development will follow an industry standard software development lifecycle (SDLC).  The 8 months does not account for implementation and training for our users.  This will have a flow on effect of delayed software to ASIC’s customers and subsequently forms which would normally be lodged electronically will be lodged manually.

We look forward to your response and hope that we can work together to resolve these issues in a timely fashion and to a satisfactory outcome.  Should you have any queries in relation to the above, please do not hesitate to contact either Pete Sanders on 02 9278 0508 or myself on 02 9278 0791.

Yours faithfully,

Ashley Quinton

Product Manager

Solution 6

1.0	Issues we are awaiting resolution from ASIC

| ## Ref | ## Issue | Impact | Required time frame | Priority / Status |
| --- | --- | --- | --- | --- |
| 1.1 | No paper forms have been provided to date. We are currently using draft ASIC EDGE ELS specifications. | The development of paper forms requires at least 2 months work and if we do not receive the forms by mid-February it will severely impact our ability to deliver by 1 July 2003 | At least 2 months | High |
| 1.2 | There is no ELS test server available as at 7 February 2003. | Complete inability to test any work we are doing in relation to the ASIC EDGE ELS specifications | N/a | High – ASIC has indicated that the test should be complete and available by the end of February. A partially tested service could be made available mid-February if required. |
| ## Ref | ## Issue | Impact | Required time frame | Priority / Status |
| 1.3 | EDGE ELS specifications – we received the second draft of the EDGE ELS specifications on 4 February 2003. We see this draft as incomplete in the following ways: - Return of Particulars and Response to Return of Particulars message definitions were not provided; - RA63 message definition may be revised - RA64 message definition was not provided - Further revisions of message definitions are required. | The draft falls well below the expected final specification. Until these are completed and signed off, we cannot complete development work in this area. This will severely impact our ability to deliver our software in the required time frames. | 4 months | High |
| ## Ref | ## Issue | Impact | Required time frame | Priority / Status |
| 1.4 | The onus of reconciling data between ASIC and customers is now on the software providers. Our software must perform a comparison between its data and ASIC’s data as part of the annual review process. It is possible that ASIC will have amended some data to comply with ASIC’s database. Prior to CLERP 7 ASIC customers lodge an annual return (Form 316) once a year. Under CLERP 7 ASIC will send customers an Annual Fee Statement (AFS). The AFS requires the customers to compare the Statement of Details (SoD) to their own records. Whether or not differences exist the Review Fee Invoice (RFI) must be paid. If differences exist the customer lodges a Change of Company details form (Form 484). | Examples of this may include the address being formatted into Australia Post’s Postal Address Format (PAF) in ASIC’s database after it has been received by ASIC. This format may therefore no longer match the address details stored in our database. Our software will not be able to distinguish between actual differences and those triggered by ASIC as a result of formatting issues and potentially the software will raise the changes as a trigger for an ASIC form, which users will have to identify. This level of sophisticated data comparison is above and beyond what our software currently does. To incorporate this level of functionality into our product will require a significant amount of work and on this basis it will not be built into our software. A report indicating any differences will be produced by our software. | 1 month to implement a data comparison report. | Medium |

# 2.0	Other CLERP 7 related business issues

| ## Ref | ## Issue | Impact | Required time frame | Priority / Status |
| --- | --- | --- | --- | --- |
| 2.1 | Tracking of documents received from ASIC, as opposed to documents sent to ASIC. Our software has been written with the premise that the software produces the forms, which must be tracked from when they are; printed, signed and lodged (and potentially amended). | As the AFS is supplied by ASIC there is no form for our software to track. On this basis, our software and the customer’s procedures must be updated to ensure that the AFS is tracked throughout the process. This will impact our ability to deliver our software in the required time frames. | 1 month | Medium |
| ## Ref | ## Issue | Impact | Required time frame | Priority / Status |
| 2.2 | We believe there is a possibility that CLERP 7 will be delayed. Whilst the risk of this happening is small, we believe there needs to be an adequate contingency plan developed and communicated. We see that where the risk lies is CLERP 7 (Corporations Law Amendment 2002) getting lost amongst the multitude of other parliamentary issues. | Solution 6 is currently in the process of redeveloping our Corporate Secretarial System and updating our Corporate Register System to be CLERP 7 compliant. Should CLERP 7 be delayed and depending on ASIC’s contingency plans, the impacts on Solution 6 are: - Delayed development and deployment of our new Corporate Compliance product, whilst we update our existing Corporate Secretarial System. - Delay updates to the Corporate Register System and subsequently a post 1 July 2003 delivery date to clients; The potential impact on ASIC depending on the delay, may result in customers lodging forms manually rather than electronically. Solution 6 is willing to be involved in a consultative process to determine the most appropriate contingency plan from a stakeholder’s perspective. | 2 –3 months | High |
| ## Ref | ## Issue | Impact | Required time frame | Priority / Status |
| 2.3 | Change of Company details (Form 484). This form tracks all changes that will occur to a company and its officers, ultimate holding company or shareholders. The Form 484 is more sophisticated than any form previously lodged with ASIC, since it includes all changes on the one form. Those changes not only include changes which are currently reported by existing forms, but also include changes such as: - Change to Ultimate Holding Company; - Change to Top 20 shareholders details, which includes; - Name; - Address; - Shareholding. Particularly with the Top 20 shareholder details, we previously did not need to report address changes or shareholding details, which include transfers between shareholders. | We consider this to be a significant additional reporting requirement on ASIC’s customers as well as a significant change to our software. | 2 months | High |