The Secretary

Senate Finance and Public Administration Committee

SG 60

Parliament House

CANBERRA   ACT   2600

Submission to the Finance and Public Administration References Committee – Re: Inquiry into the Government’s Information Technology Outsourcing Initiative

Please find attached a submission to the above noted inquiry discussing issues as they relate to ScreenSound Australia, the National Screen and Sound Archive.

RI Brent
Director

23 February 2001

Finance and Public Administration References Committee – Inquiry into the Government’s Information Technology Outsourcing Initiative

Issues relating to ScreenSound Australia, 
the National Screen and Sound Archive

# Introduction

The following is a submission by ScreenSound Australia, the National Screen and Sound Archive to the Finance and Public Administration References Committee for the Inquiry into the Government’s Information Technology Outsourcing Initiative.

ScreenSound Australia, is Australia’s national custodian of our audiovisual heritage.  Along with other national cultural institutions such as the National Gallery, the National Library and the War Memorial, ScreenSound Australia collects, preserves and makes accessible Australia’s cultural heritage.

The Archive is an agency within the Department of Communication, Information Technology and the Arts.  It evolved from various film and sound archival functions within the National Library of Australia, and became an institution in its own right in 1984.

Within the Archive there are a number of business units, all of which are heavily IT dependant, that collectively account for the effective running of a cultural heritage institution, and for the maintenance of our mission:

“To increase the use, enjoyment and safety of Australia’s audiovisual heritage, and through this to enrich the lives of all Australians.”

# Background

In June 2000, ScreenSound Australia signed a three year contract with a commercial supplier for delivery of corporate IT services.  Included in this arrangement was the transfer of all IT hardware and infrastructure assets and responsibility for voice services, to the contractor.

The Archive outsourced its IT operations under the Office of Assets Sales and Information Technology Outsourcing (OASITO) small agency program.   This approach enabled us to test the marketplace as a sole agency rather than as a member of one of the ‘clusters’, which grouped larger agencies together for the purposes of outsourcing.  We elected to work under the small agency program in order to give ourselves as much flexibility as possible to test the marketplace in a manner which best suited our business requirements.

Extensive marketplace testing for the provision of IT services was undertaken by the Archive in late 1999 and early 2000.  This detailed process identified that a business case in support of outsourcing IT services did not exist for the Archive.  Whilst the market testing process was useful for the Archive, the market testing model that was required to be followed meant that a greater cost was incurred than might have otherwise been the case.

Despite the absence of a business case in support of outsourcing, the Archive was required to outsource as this was clear government policy. Furthermore, OASITO argued that some different calculations within the business case analysis could have been made which would have led to an outcome, which favoured, albeit slightly, outsourcing as a cost-effective outcome.  OASITO also took the view at the time that ownership of IT infrastructure, and the provision of support services for that infrastructure may be more efficiently provided by the private sector.

Whilst we disagreed with OASITO’s interpretation of the business case analysis we were nevertheless committed to the implementation of government policy.  We were part of the mandated requirement to outsource and consequently pursued a satisfactory outsourcing arrangement.  Negotiations  to outsource our IT services were conducted over an extended period with the eventual three year contract being signed in June 2000.

# Issues for ScreenSound Australia

Outsourcing IT operations in the absence of a clear business case was not the preferred approach for the Archive.  Formal surveying indicated the Archive’s user community were highly satisfied with the quality of in-house IT services, especially support staff and helpdesk services.   However, the Archive was anticipating an increasing difficulty in maintaining network performance and associated hardware issues in the face of demands associated with emerging, audiovisual media-related technologies.

In theory, and in well-managed practice, outsourcing can deliver benefits that are less accessible through an in-house arrangement.  This is especially the case if a contractor can provide benefits such as access to the results of technical research and development and participation with other clients in similar marketplaces.

For example, the Archive manages very large volumes of audiovisual material and is increasingly reliant on IT infrastructure as the conventional media; broadcasting, computer and telephony industries converge.  A contractor with capability and core business focus in this sector can potentially be a very important partner for the Archive.  The Archive remains optimistic that this will prove to be the case with its chosen contractor.

Whatever the arguments might be about the value of less tangible benefits arising from outsourcing, the position for the Archive today is, in cash terms, that the outsourcing of IT now costs us over $150,000 more per annum than it did when these services were provided in-house.  This figure includes an amount of $57,000 per annum, which was removed from the Archive’s annual operating budget from 1999/2000 onwards. This was on the basis of the value of the savings potentially available, as assessed by the Department of Finance and Administration in conjunction with OASITO.  Whilst the Archive has found ways to manage this cash issue, this has meant in the short term at least, that this cost has deflected funds from other Archive priorities.  It is important to note, however, that OASITO has done different calculations, including adjustments for government wide factors such as “competitive neutrality”, and with different but perhaps equally valid judgements about outturn figures, that show net savings.

The Archive’s experience of the outsourced arrangements to date has been generally positive.  Our most important short term requirements of a good transition of desktop support services and upgrades have been well managed although we would assert that this has been achieved at a higher cost than would have been the case if sourced in-house.  Costs of supporting and administering the contract have been higher than was hoped and the Archive is looking forward to a reduction in costs in this area in year two of the contract.

The ability of the contractor to add value beyond the contracted services in the immediate term is difficult to fully assess especially in the absence of comparative data when these services were sourced in house.  Formal customer surveying indicates a positive performance by the contractors’ team based in the Archive, especially in the important areas of support staff, help desk services and desktop hardware performance.  This performance has been pleasing especially as help desk support is traditionally an area of high risk in any outsourcing arrangement.

It is probably too early in the outsourcing relationship to comment confidently on the potential value of the new arrangements in the longer term.  We recognise in the information technology sector, that it can take time for any contractor to gain a level of understanding of the client’s business that enables an increasing return of long term value.  This is especially so for the Archive, which has complex, whole-of-organisation IT requirements with substantial specialist needs relating to managing very large volumes of audiovisual material.

The Archive has extensive experience in market testing and outsourcing functions over a very wide range of business activities, experience that is well above the levels in much of the APS.  This experience gives us some advantage towards maximising opportunities and minimising the risks of the current IT outsourcing arrangements.

# Summary

It is apparent from this submission and other statements on the public record such as our appearance at Senate Estimates Committee hearings that outsourcing our corporate IT services was not our preferred approach.  Nonetheless, we do recognise some potentially beneficial outcomes can be realised from the arrangements with our selected contractor.  We also recognise the government wide policy on outsourcing to which we are fully committed.  We remain determined to work hard with the current arrangements to ensure the best possible outcome for the Archive, its customers and the contractor.