SUBMISSION BY THE AUSTRALIAN CUSTOMS SERVICE TO THE SENATE FINANCE AND PUBLIC ADMINISTRATION REFERENCES COMMITTEE INQUIRY INTO THE GOVERNMENT’S INFORMATION TECHNOLOGY OUTSOURCING INITIATIVE

#### Background

1.	In June 1996 Customs decided to test the possibility of outsourcing its IT function.  This decision was taken against the following background:

.	In 1991 the former Government changed its purchasing policy to require each agency to test the market for the outsourcing of new and existing information technology requirements.  The aim was to maximise outsourcing subject to value for money principles, agency efficiency and public policy considerations.

.	In 1995 a group headed by Dr Reinecke reported to the former Minister for Finance on its review of the acquisition and use of IT.  The report set out a range of requirements and guidelines for outsourcing.

.	The Government in its 1996 post-Election document “Meeting our Commitments” referred to IT contestability.

.	Formal and informal discussions between agencies soon after the election in 1996 made it clear that outsourcing of IT was inevitable and there were early indications that some form of grouping of departments and agencies might be envisaged.

2.	Customs had separately concluded that there were significant changes needed in the way in which IT supported an array of changes which Customs was determined to pursue.

3.	There was no decision to outsource until testing of the market had been completed and necessary preparatory scoping had been undertaken by Deloitte Touche Tohmatsu.  There was an obvious need to consult staff and the relevant union.   Staffing, pay and condition aspects featured heavily in the early months of the preparatory work.

4.	By the end of 1997 Customs had concluded that it should proceed to outsource and to re-engineer its major systems.  The reasons for this can be summarised as:

.	The need to modernise Customs applications and to ensure that its systems would enable the delivery of improved performance.

.	The probability that Customs would achieve longer term economies from moving to an open platform architecture.

.	The probability that access to a highly skilled IT workforce would be more easily obtained through a major outsourcer than by continued Customs efforts to tap into a difficult labour market.

5.	The Customs approach was that it should pursue overall value rather than attempting to achieve any particular monetary savings target.

6.	A timetable of events is at Attachment 1.  Costings and Metrics are at Attachment 2.

#### Terms of Reference

7.	Customs comments against the Terms of Reference are set out below:

The Government’s information technology (IT) outsourcing initiative in the light of recommendations made in the committee report, Contracting out of Government Services – first report: Information Technology, Tabled in November 1997, and the means of ensuring that any future IT outsourcing is an efficient, effective and ethical use of Commonwealth resources, with particular reference to:

- the need for:

(i)	strategic oversight and evaluation across Commonwealth agencies

- Customs considers that there is need for strategic oversight and evaluation across Government agencies.  But this should not constrain the ability of Chief Executives to decide business requirements and their underpinning IT strategies and the means of implementing those strategies.  There is also a need for guidelines, developed with the assistance of practitioners, but these should not be of a ‘one size fits all’ kind.  In the Customs case, IT underpins virtually everything that we do – if IT systems do not deliver, Customs does not deliver.

- accountable management of IT contracts, including improved transparency and accountability of tender processes

9.	CEOs of agencies are responsible for the management of their agency, the discharge of statutory responsibilities and meeting Government objectives.  IT strategies are inextricably linked with all of these.

10.	There is already external scrutiny through the Auditor-General, Parliamentary Committees and annual reports.  Well developed governance processes, including internal audit, exist within Customs.  These enable Customs senior management to focus on perceived deficiencies as they emerge.

11.	Some aspects of the content of contracts are commercially sensitive and will produce an advantage to another IT provider should that information be released publicly.  But much of the content is not sensitive and could be released on request.  In the Customs case a draft contract was forwarded to all respondents during the RFT process.  The dividing line between what is genuinely commercially sensitive and what is not needs some clarification.

(iii)	adequate safeguards for privacy protection and security

12.	Privacy and security are critical requirements whether IT is delivered “in-house” or “outsourced”.  The “in-house” arrangements are even more complex as most agencies (including Customs prior to 1997) engage contractors to boost the capabilities of staff.

13.	Customs outsourced applications development work in addition to its mainframe and desktop services.  It retained responsibility for IT security policy.  The contract with EDS includes specific provisions covering security, privacy and related matters.  These obligations extend to sub-contractors.

14.	EDS is obliged under the contract to comply with all laws and requirements of the Commonwealth, States and Territories, including variations to existing laws on these matters.

15.	The contract includes the following:

.	EDS acknowledges the requirements of Section 16 of the Customs Administration Act (this relates to recording and disclosure of information).  EDS undertakes to conduct itself as if personally bound by that Act.

.	EDS acknowledges that criminal penalties under Section 70 of the Crimes Act may apply.

.	EDS is required to comply with privacy legislation.

.	EDS employees and contractors dealing with personal information are required to complete a deed acknowledging their responsibilities under the Crimes Act.

.	EDS is obliged to comply with Customs security policy.

- Implementation of security arrangements involves:

.	EDS reporting any security breaches.

.	EDS maintaining audit trails for core systems.

.	security being an element of the Customs internal audit program

.	security as a standing item on the agenda of the Joint Management Committee.

.	oversight by Customs IT security staff.

(b)	the potential impact on the capacity of agencies to conduct their business

17.	Without a dependable IT infrastructure and the ability to quickly unfold new systems, Customs cannot discharge its responsibilities in relation to revenue collection, facilitation of the movement of goods and people across Australia’s borders, compliance, intelligence gathering, investigations, Coastwatch activities etc.

18.	The specialist media and agencies such as Gartner have indicated that there are world-wide shortages of skilled IT professionals.  Customs experienced this shortage before it decided to outsource and indeed it was this shortage that prompted Customs to supplement its full-time staff with a significant number of contractors.  Seemingly EDS has similar problems in recruiting skilled people.

19.	Prior to outsourcing, Customs legacy applications were largely written in COBOL or LINC.  Customs found it difficult to recruit people with COBOL and LINC skills.  To overcome these difficulties Customs engaged a number of individual contractors.

20.	Outsourcing provides an opportunity to instil greater discipline between users within an organisation, and with its outsourcer.  This flows from the need for users to clearly set out what it is they need to do, expectations so far as performance, time and quality is concerned, and to assess the cost implications for their budgets.

21.	One particular area of concern in moving to outsourced arrangements is continuity of service during the transition.  In the case of Customs a significant proportion of critical Customs staff were subsequently employed by EDS.  There was no discernible service disruption during the transition period, notwithstanding that the desktop “refreshment” took place during the transition.

- The smooth transition was due to a number of factors including:

.	Customs early move to outsource and the desire on the part of the outsourcer to establish its credentials.

.	the EDS decision to offer positions to all staff ‘in scope’.

.	the ability of EDS to convince staff that it would be a good employer.

(c)	savings expected and achieved from IT initiatives

23.	Saving figures are set out at Attachment 3.  (Costings and Metrics are at Attachment 2).

24.	Competitive neutrality principles were applied in arriving at those figures.

25.	Actual outlays differed from the evaluation figures but the overall assessment is not significantly affected as additional activity would have had to occur in an “in-house” environment (if we had decided not to outsource) as well as in an “outsourced” environment.  An example is the change to Customs systems as a result of tax reform.

- Unit prices used for the tender evaluation have not changed significantly.

(d)	the means by which opportunities for the domestic IT industry, including in regional areas, can be maximised

27.	The Customs contract does not have specific industry provisions apart from the fact that EDS must remain a member of the Partnership for Development Scheme.

28.	EDS has provided the list at Attachment 4 of small and medium businesses which it has used under the contract.

Comments on the Humphry Review

29.	A number of issues raised in the Humphry Report have been dealt with in comments made above.

30.	The Humphry Report discusses a number of models.  The particular model selected by Customs three years ago had as its essence:

.	Outsourcing of virtually all IT responsibilities including applications development.

.	A requirement that the successful contractor would be responsible for delivering a comprehensive architecture and for ensuring that applications developed by the outsourcer or other people fitted within that architecture.

.	In relation to applications, an assumption that EDS would carry out work connected with:

- converting concepts into user specification

- producing technical design

- testing

- implementation

- on-going production support

31.	Applications development has been an area of concern to Customs.  In part, this is a result of a very significant increase in development activity (tax reform, Year 2000, border protection systems etc), the complexity of a number of projects and the need to do all of this at the same time we sought to move from one platform to another.

32.	Customs has tested the market for some applications development work - with EDS retaining responsibility for the underlying architecture.  With a heavy burden of development work related to cargo re-engineering, this trend will continue.

#### Lessons learned

33.	Some of the lessons Customs has learned over the last three years or so are as follows:

- Rigorous contract specification and design upfront

.	Most, if not all, service providers emphasise the need for a sound partnership relationship with a client.  We share that view.  But this has to be underpinned by contractual provisions with sufficient force and clarity as to provide a necessary framework within which that partnership can evolve, and which an agency can fall back on if consultation does not suffice.

Some of the critical elements to be included in a contract are:

.	Clear specification of performance and service levels and an outline of the way in which these will be measured.

.	There should be incentives for early delivery of a quality product.  There should also be penalties for late delivery and for products which do not meet agreed performance requirements.

.	The contract, and supporting documentation, need to clearly outline the roles and responsibilities of those involved in advice and decision taking.

.	Clarity in relation to billing.  The contract should provide for financial disincentives for billing errors or omissions and late payment.  Mechanisms for quick resolution of major differences of view on billing – including service delivery penalties – need to be included in the contract.

(b)	Continuity in the tender preparation and contract process

.	Continuity is important for effective contract management.

.	There must be mechanisms to ensure that critical staff are not lost when responsibilities are handed over to a service provider.  The contract management group needs to include staff who are fully familiar with the nuances of the contract and the negotiations which went behind it.  (This comment applies equally to service providers).

.	Roles and responsibility during the transition need to be clearly defined.

.	For reasons of probity certain staff should not be permitted to participate in the tender process.

.	Contract management arrangements need to be thought through and be ready for implementation before the contract is signed.

(c)	adjustment needed in moving from a Government Provider of IT to a Service Provider

.	Business areas need to move quickly to build up the expertise needed to deal with service providers which inevitably have a heavy profit focus.

.	This requires greater attention to detail in specification of user requirements and ensuring that intended outcomes are clearly articulated in a form that will not lead to endless debate.

(d)	service provider staffing

.	Consideration needs to be given to the impact of new arrangements on regional or remote areas where outsourcers frequently do not have staff.

.	The difficulty of service providers attracting the requisite staff to a central location (in Customs case this is Canberra) needs to be carefully assessed.  This can result in pressure to have applications work done off-site or even overseas with associated quality control and co-ordination challenges (security is also an issue).

(e)	contract management skills

.	There is a need for staff skilled in contract interpretation, negotiation, relationship building, and technical knowledge to ensure that agency interests are safeguarded.

(f)	security

.	Mechanisms must be in place to quickly resolve any security situation which can affect data holdings, relationships with clients and other service providers.  It requires appropriate security vetting and an ability to deal quickly with requests for rapid security clearance of staff who are non-Australian nationals.

.	There can be sensitive security issues to be resolved if off-shore applications development is contemplated.

(g)	changes in administrative arrangements

.	Customs is aware of the potential difficulty in dealing with major changes in Administrative Arrangements if this leads to different service providers being grouped together in one agency or functions previously the responsibility of one provider being split between a number of agencies.

.	Customs has had experience of this with the loss of excise functions to the Tax Office and certain industry assistance functions to DISR (this happened comparatively smoothly).  A climate of co-operation between the relevant agencies is a pre-requisite to ensuring  government approved changes are quickly put into effect.

34.	Some of the specific aspects which require careful thought are:

.	Contractual requirements and the possible loss of negotiating leverage with suppliers when changes are initiated by a Government agency – particularly if major contract variations are required.

.	Assessment of the implications of volume changes (these may impact on economies of scale).

(h)	availability of IT skills

.	As indicated above, Customs faced considerable difficulty in getting highly skilled IT people before it decided to outsource.  These difficulties would have been compounded as Customs embarked on a total re-engineering of its cargo related systems.

.	Customs assumed that a firm of the size and standing of EDS would have less difficulty in locating and employing highly skilled staff.  In fact EDS has found it difficult to recruit the number and quality of staff needed for major Customs projects.

.	Recruiting and retaining skilled staff is an issue which extends beyond technical staff.  It includes managerial and contract management staff.

.	Some of the difficulties in the IT sector in recent years were exacerbated by Y2K problems and, in the Commonwealth arena, a number of large contracts being finalised in a relatively short period with a heavy concentration in Canberra.  Changes in approach which will flow from the Government decision on the Humphry Report may lead to some easing of the recruitment problems.

(i)	intellectual property

.	Intellectual Property can be used more purposefully than Customs has done in the past.

.	An outsourced environment focuses senior managerial minds on Intellectual Property as financial returns to the outsourcer and to the Commonwealth are involved.

.	There may be a need for more developed guidelines from central agencies about Government objectives in this area (there is already some guidance on the form of contract clauses).

(j)	whole of government co-ordination

.	There would be advantage in having mechanisms, preferably informal, which enable Commonwealth agencies to share experiences (without prejudice to commercial confidentiality).

(k)	understanding the business of agencies

.	There needs to be a mechanism whereby service providers gain a quick but comprehensive understanding of the business of agencies, Government processes and requirements, the role of regulators and of the Auditor-General.  They also need to understand that these can change quickly in response to evolving business needs, legislative changes or variations in Government requirements.

Attachments

- Timetable

- Costing and Metrics

- Assessed Savings

- Small and Medium Enterprise Involvement

ATTACHMENT 1

Timetable

The key dates in the Customs process leading from market testing to handover to the successful tenderer, EDS, is set out below.

| Decision to market test | Mid 1996 |
| --- | --- |
| Agreement with union on scoping | September 1996 |
| Scoping study | December 1996 |
| Request for information closed | February 1997 |
| Request for tender issued | July 1997 |
| Decision to outsource | December 1997 |
| Commencement Date (contract signing) | 23 December 1997 |
| Handover Date (Date EDS started providing all services) | 28 March 1998 |

Note:	the contract with EDS is for 5 years with two possible extensions – each of 2 years

ATTACHMENT 2

Costing and Metrics

The following table sets out briefly the relevant costing information in relation to Customs IT outsourcing.

| Evaluation 5 year estimate including re-engineering (excluding separate contracts – PACE (passenger processing), QSP Financials, PeopleSoft) | EDS contract (inc risks) |  |  |  | $210 million |
| --- | --- | --- | --- | --- | --- |
|  | Cost of outsourcing |  |  |  | $15 million |
|  | Total |  |  |  | $225 million |
| Projected 5 year expenditure (excluding PACE) |  |  |  | $260 million |  |
| Major Variations |  | Tax reform |  | $12 million |  |
|  |  | Year 2000 |  | $9.5 million |  |
|  |  | Out of scope (QSP/PeopleSoft) |  | $5 million |  |
|  |  | New production systems (NESS, NIS, CRIS, TAPIN2) |  | $6 million |  |
|  |  | Project activity, including increased application development and other functional changes |  | $17.5 million net increase |  |
| Actual expenditure 1998-99 |  |  |  | $46 million |  |
| Expenditure 1999-00 |  |  |  | $46 million |  |
| Estimated Expenditure 2000/2001 |  |  |  | $55 million |  |
| Metrics (1999-00) |  | Unisys MIP hours |  | 730,000 MIP hours |  |
|  |  | Midrange application servers |  | 20 |  |
|  |  | Desktop (PCs, laptops) |  | Approximately 4,100 units |  |
|  |  | Applications |  | Approximately 30,000 days |  |
|  |  | Communications |  | Approximately 5050 connected users |  |
| Cost of outsourcing included in evaluation |  | $15 million over 5 years ($6.5 million redundancy, $4.5 million contract management, $4 million accommodation) |  |  |  |
| Actual administration costs |  | 1998-99 | $2 million (including year 2000, contract management was $800,000) |  |  |
|  |  | 1999-00 | $2.5 million (including year 2000, business systems, security – contract management was $1.1 million) |  |  |

Notes:

- There are differences between contract years and financial years. The contract years are from 28 March to 27 March (the Handover date was 28 March 1998, ie the date on which EDS started to provide services)

- Expenditure is not spread evenly across years as unit prices fall over time and workload patterns alter

- Original re-engineering estimates used pending finalisation of scope.

- PACE (the new passenger processing system) costs are excluded from these figures

ATTACHMENT 3

Assessed Savings

The assessment of savings over time is difficult as decisions have been taken over the last three years which were not contemplated when the contract was drawn up.  The following table provides a summary of savings and impact on appropriations over five years on a cash basis.  It excludes internal decisions that would have applied regardless of outsourcing or Government policy decisions (for example it excludes a redeveloped intelligence system which would have occurred in any event).

|  | $m |
| --- | --- |
| Commonwealth savings from Evaluation | 43.7 |
| Less Competitive Neutrality [Insurance $10m Sales Tax $ 8m Payroll Tax $ 4m | 22.0 21.7 |
| Less Dividends [1% efficiency - $ 6m Outsourcing Dividend - $12m Transition Retention + $2.7m | 15.3 |
| Net Savings Impact on Customs Appropriations | 6.4 |
| Major Additional Expenditure [Tax Reform - $12m Y2K excluding non-IT costs - $9.5m] | 21.5 |
| Major Additional Funding [ATO $12m Y2K $ 9.4m] | 21.4 |
| Net Impact on Appropriations | 6.3 |

ATTACHMENT 4

Small to medium enterprises used by EDS in delivering IT services to ACS as at 14 February 2001 (as advised by EDS)

| Business Area | SME | Service |
| --- | --- | --- |
| Voice | Phoenix | Video Conferencing |
|  | CTS | Mobile phone repairs |
|  | Multicom | Physical Moves, Adds and Changes (MAC’s) |
|  | Necall | Physical MAC’s |
|  | ACT Telephones | Physical MAC’s |
|  | Voice Point | Physical MAC’s |
|  | Nor-west Communications | Physical MAC’s |
|  | NJames | Physical MAC’s |
|  | Able Communications | Physical MAC’s |
|  | DESA | Physical MAC’s |
|  | Goodes | Physical MAC’s |
|  | Telnet | Physical MAC’s |
|  | TAA | Physical MAC’s |
| Human Resources | Lisa Castle and Associates | Ergonomic assessment |
|  | Davidson Trahaire | Employee counselling |
| Applications | The Distillery | Software and software maintenance (NIS) |
|  | Isys | Software and software maintenance (TAPIN) |
|  | Bass Software | Apparel 21 |
|  | Servitor | Satisfy 2000 |
| Bruce Data Centre | Burgess Horticultural | Landscaping services |
|  | Quad Cleaning | Cleaning |
|  | Ladysan | Cleaning |
|  | Ecowise Electrical | Electrical maintenance |
|  | Control and Electric | Building management systems |
| Quality Assurance | Total Metrics | Function point counting for software development projects |
| Purchasing | APA | Computer products |
|  | SI Computer Products | Computer products |
| Software Support | Dakin Technology | Software for EDI |