# Submission to the

Inquiry into the Government's information technology outsourcing initiative

by the Finance and Public Administration References Committee

March 2001

| Prepared by: Athol Yates Public Policy Unit Institution of Engineers, Australia Engineering House 11 National Circuit Barton, ACT 2600 tel: 02 6270 6547, fax: 02 6273 2257 email: policy@ieaust.org.au www: http://www.ieaust.org.au/ |  |
| --- | --- |

Introduction	3

1	Government as an informed buyer	3

1.1	Technical expertise varies with contract stage	5

1.2	Determining the appropriate level of technical expertise	6

2 	Accessing IT expertise	9

2.1	In-house expertise	9

2.2	Contracting-in expertise	10

Attachment 1	17

## Introduction

The Institution of Engineers Australia (IEAust) is a professional association representing 60,000 members of the engineering team. Of the Australian-based, practicing engineers about 25% work in the public sector and 75% in the private sector. Contract management in the Australian Public Service is a significant issue for members in both sectors as government engineering contracts are mostly delivered by the private sector. About 14% of our members practice in communications, computing, software and electronics engineering. Improving the contracting process not only increases the efficiency and effectiveness of the public sector and reduces the cost of government, but also aids the development of Australian industry and encourages private sector innovation if the government is an informed buyer.

## 1	Government as an informed buyer

Over the last decade, the Commonwealth, State and Local Governments' public sectors have been reduced in size considerably. This has resulted in a corresponding decrease in the number of specialists, including engineers and computing professions within the public sector. Considering these changes, the IEAust believes that governments need to adopt new approaches in partnership with the private sector to ensure that they have access to the technical expertise required to be an informed buyer of information technology goods and services.

The fundamental importance of having technical expertise was highlighted in the analysis of three recent disasters; the Royal Canberra Hospital implosion, HMAS Westralia ship fire and ESSO Longford explosion. Inadequate technical and contractual expertise was also cited in association with Collins class submarines. From a professional engineering and public sector contracting perspective, there were a number of common factors which contributed to the disasters. These included government contracting staff lacking the necessary technical and contractual expertise to manage engineering contracts, and government staff not adequately assessing contractors' and sub-contractors' engineering competencies. For example, in analysing the 1997 Royal Canberra Hospital implosion which killed a spectator, the ACT Coroner found that the officers appointed by the government owned Project Director, Totalcare, to manage the contractor were asked "to undertake a function well beyond their experience, qualifications and skills". Contracting failures was one of the major contributing factors to a number of government contracts including the Collins-class submarine and the ACT Bruce Stadium redevelopment projects.

As the above examples related to broad engineering expertise, the IEAust undertook a survey of professional IT contracting staff to determine the frequency of inadequate IT contracting practices in government. The survey was of professional IT contracting staff who either work for the government or the private sector and was undertaken in December 2000. Asking these professionals who have a detailed knowledge of the realities of IT contracts has produced a revealing analysis of the quality of government IT contracts.

The survey's main findings are that governments are not always smart buyers of information technology and the cost of the inadequacies appears to be considerable. This is not to say that the performance of all government agencies is poor. In fact the results show that in the majority of contracts, government agencies are an informed buyer. However the survey indicates that there is considerable room for improvement. The survey found that industry considered that governments were below average in being an informed buyer for 32% of contracts. While government respondents did not believe that it was this common, they still considered that in 24% of their contracts they were below average.

Being an uninformed buyer puts at risk the ability to:

- select and justify the option which offers best value for money;

- select and justify an innovative solution;

- reduce contractor risks by providing relevant technical details in tender documents; and

- prevent unscrupulous contractors taking advantage of the buyer's lack of knowledge.

Another finding was that tenderers will increase their price as a hedge if they believe the buyer is uniformed. Hedging covers two main cost uncertainties. Firstly, to cover the costs of changes that are not worth going through a contract variation process. Secondly, to cover the costs of additional management and liaison to ensure that the two parties are moving along the same path, which at times may not be very clear. The survey indicated that 42% of industry respondents would charge a hedge if the customer appeared to not know what they wanted. The hedge accounts for between 5% and 50% of the final contract price with the arithmetic mean being 21%.

According to government contracting officers, in 10% of contracts the winning tender was selected on the basis of lowest upfront cost rather than overall value for money. Industry believed that this figure understated the true frequency of selection purely on the basis of cost and thought this figure should be 27%.

The main reason why government organisations may be uninformed purchasers of information technology goods and services is a lack of subject matter expertise. According to Government respondents, on average only in 72% of IT contracts were the views of IT experts sought.

The survey also identified a range of other government contracting problems. These include:

- 28% of government IT contracting officers rated their team's assessment of the competencies of the IT contractors as below average or inadequate;

- both industry and government IT professionals stated that the average increase in the value of the final IT contract price compared with the original signed contract was 15%;

- industry IT professionals stated that about 18% of government Request for Tender documents were below average or inadequate; and

- 23% of government respondents rated that the level of the contractor's informed seller status as below average or inadequate.

This survey challenges the view that instances of governments being uninformed buyers of IT services are rare. This has a number of significant implications. Firstly it means that the government's aim of awarding contracts on overall value for money cannot be consistently achieved. Secondly, it means that government money is being wasted due to the inability of government to define exactly what it wants and to select a tenderer who can achieve it. Thirdly, it means that since a number of contracts are awarded on the basis of lowest upfront cost, contractors are being forced to compromise on quality and innovation to reduce costs in order to win business. The survey report is included as Attachment 1.

The need to have technical expertise does not necessitate that an engineer or computing professional is the contract manager. The view that 'engineers must manage technical contracts as they are the only ones to understand technical issues' does not advance the discussion. Nor does the counter argument that 'engineers who manage technical contracts always strive for gold-plated solutions' encourage a new approach to the issues. The discussion needs to move past these stereotypes to recognise that both contract skills and technical skills must be bought to bear on contracts and this is the only way to maximise value for money. The danger lies in a non-engineering contract manager making technical decisions which may conflict with a subordinate engineer’s recommendation. This can happen where price is the decider.

Similarly the debate on where it is best for government to obtain technical expertise — either in-house or contract it in — is not productive. The critical issues are not where it is located, but how the government is guaranteed access to it when it is needed and whether it is truly independent.

Access to technical expertise is becoming more of a critical issue for governments due to devolution of authority for contracting, decentralisation of control, mega-contracts and increasing technological complexity. These changes are resulting in increased decision making power of individual agencies and individual contract staff, increased size of contracts, and hence significantly increased financial costs for making uninformed decisions.

While governments recognise the need to maintain and retain relevant expertise, changing conditions and contracting practice are often at odds with this objective. There are three areas of divergence often present between government contracting policy and practice. They are:

- loss of engineering expertise. Over the last decade there has been a 20% to 30% reduction in the number of engineers in the Commonwealth, State and Local government public sectors.

- focus on contract management skills to the detriment of technical expertise. In the late 1980s and early 1990s, the shortage of contracting expertise and the reasonable number of technical specialist meant that priority was rightly given to improving the contracting skills of technical specialists. However since the departure of many technical specialists, the focus on improving contracting expertise has overlooked the growing problem of a decline in technical expertise. Both skills are essential to being an informed buyer.

- reduced guidance for contacting officers and removal of mandatory training for Commonwealth procurement officers. Changes in 1998 to the Commonwealth Purchasing Guidelines have resulted in a downgrading of mandatory procurement training and guidance for contracting officers.

### 1.1	Technical expertise varies with contract stage

For IT contracts, different types and depths of IT expertise are required for each stage of the contracting process. Using the Department of Finance and Administration's publication, Competitive Tendering and Contracting: Guidance for Managers, the contracting process can be divided into seven stages. The IEAust has identified for each stage the benefits that technical expertise brings.

- specify the activity: Technical expertise is essential to rigorously identifying the desired functional levels, performance levels and constraints; identifying the full range of probable technical solutions; and advising on the risk, cost and functional/performance tradeoff of all options.

- select the acquisition strategy: Technical expertise is essential to determining the appropriate acquisition strategy as different types of strategies result in different levels of technical expertise required, risk and cost. For example, evolutionary acquisitions may require greater on-going technical expertise than a one-off acquisition.

- develop and release the tender documents: Technical expertise is essential to developing appropriate criteria so that a trade off can be made between the functionality, performance, risk and cost of each proposal; and developing performance based, sophisticated tender evaluation criteria which encourages tenderers to offer innovative solutions as they will be more confident that the subtlety of their bid will be appreciated.

- evaluate the tender bids: Technical expertise is essential to determining if the proposals meet the users' requirements, and to assessing the validity of technical information. It is also critical in identifying engineering best practice and least life cycle costs (as opposed to just the cheapest initial price); reading between the lines of proposals to identify assumptions and omissions; and undertaking risk management assessment of the proposals which involves identifying the risks, quantifying the likelihood and consequences of the risks, and evaluating the proposed mitigation strategies.

- decision and implementation: During debriefing, technical expertise is essential to explaining with authority why a bid was not chosen for technical reasons.

- ongoing management: Technical expertise is essential to providing clear and concise engineering management oversight, control and advice to both government and contractor where appropriate. It is also essential in rapidly resolving issues which arise after contract signature such as clarification of contract wording and advice on issues too detailed to be included in the contract; ensuring quality assurance; and rapidly processing appropriate contract variations which both minimised wasted time and reduces cost by limiting claims to only those variations which are reasonable. Finally it is essential in representing the Commonwealth's position in disputed warranty issues or defect claims.

- evaluation and succession planning: If technical test methods are required to measure outcomes, technical expertise is essential to determining the appropriate test methods and their limitations.

### 1.2	Determining the appropriate level of technical expertise

Determining the appropriate level of IT expertise required to be an informed buyer is a difficult value judgement. In addition, agencies need to decide whether the expertise should be in-house or contracted-in, and decide the best method to obtain and retain the expertise. Based on research, including interviews with over 50 government and non-government contracting personnel and contractors, the IEAust has developed a method which enables agencies to obtain and maintain the most cost effective level of technical expertise to be an informed buyer. The method is:

- Examine the good or service to be procured to determine the level of technical expertise required to be an informed buyer. The main factors in determining the level of technical expertise required to be an informed buyer are:

- technical complexity of the activity,

- risks associated with solutions,

- originality of the activity being contracted,

- strategic value of the activity,

- stage of the contract,

- ability of the contractor, and

- type of contract.

- Evaluate the relevant existing level of in-house and external technical expertise available: The process to determine the existing level of in-house and external technical expertise available are:

- undertake an internal skills audit,

- identify the level of technical expertise in industry, and

- assess the appropriateness of the agency's current ability

- Undertake a cost benefit analysis of in-house versus contracted-in expertise at each stage of the contracting process. The main factors in undertaking a cost benefit analysis of in-house versus contracted-in expertise for each stage of the contracting process are:

- what efficiency and effectiveness improvements result from having a knowledge of the agency's operations;

- is the technical expertise required for the short, medium or long-term;

- does the contract require highly specialised expertise that is generally not required for most other contracts

- what is the dollar value of the contract and what is its transaction costs;

- what are the engagement costs (recruitment, tender costs) and on-going costs (training, management fee) for in-house and contract staff;

- how often do other agency staff require informal advice from technical experts;

- what is the fluctuation in the volume of work requiring technical expertise;

- and whether there is a critical mass of work which will provide the breadth and depth of experience and career path options for in-house experts.

- Obtain and retain the required expertise. Once the level of in-house and contracted-in technical expertise is identified, the agency needs to obtain and retain it. If the expertise is to be in-house, tools to retain it include paying the appropriate remuneration for technical experts which reflect market demand, and offering a challenging and rewarding workplace to reduce attrition. If the expertise is to be contracted-in, methods to do this include developing a list of pre-qualified professional services providers, engaging an above the line contractor to provide advice on the work of the successful tenderer; utilising industry personnel on short-term projects and engaging recently retired experts. Conflicts of interest need to be considered for contracted-in personnel as they may also derive income from tenderers for the contract.

The report, Government as an informed buyer, identified the following recommendations so that government can be an informed buyer of IT goods and services.

#### Recommendation 1

Government agencies should explicitly recognise that both contract management and IT expertise skills are essential for the procurement of information technology goods and services.

#### Recommendation 2

Government agencies should ensure that they have access to the appropriate level of IT expertise so they can be an informed buyer of information technology goods and services.

#### Recommendation 3

Government agencies should employ the following model to ensure they have access to the appropriate level of IT expertise in the most cost-effective manner.

1: Examine the good or service to be procured to determine the level of IT required to be an informed buyer

ß

2 Evaluate the relevant existing level of in-house and external IT expertise available

ß

3 Undertake a cost benefit analysis of in-house versus contracted-in expertise at each stage of the contracting process

ß

4 Obtain and where appropriate, retain the required expertise

#### Recommendation 4

If a government agency decides that the most cost-effective way of accessing IT expertise is to have it in-house, the agency must develop a plan for the on-going retention of that expertise. The plan can incorporate a variety of techniques including:

- maintaining a critical mass of in-house work by performing critical aspects of contracting activities in-house,

- temporary placement of public sector staff with relevant private sector organisations

- working jointly with contractors on critical areas,

- organising regular meetings and reviewing reports about critical issues with the contractor,

- paying the appropriate remuneration which reflects market demand to get the relevant level of expertise, and

- working towards offering a challenging and rewarding workplace to reduce attrition.

#### Recommendation 5

If a government agency decides that contracting-in is the most cost-effective way of accessing IT expertise, the agency should explore all contracting-in options to select the most cost effective method or methods. Options include:

- contracting a consultant to supply both technical and contracting expertise, and to act on behalf of the agency in defining in detail the agency's needs, drafting the contract and procuring the good or service,

- selecting a number of professional service providers (PSPs) which could undertake the work and develop administrative processes to allow contract staff to engage any of them with minimal paperwork,

- after awarding the contract to the winning tenderer, commission an engaging above the line contractor to monitor the winning tenderer,

- utilising suitable industry personnel via agreements with relevant industry organisations to work on projects which offer no conflict of interest, and

- utilising recently retired experts.

#### Recommendation 7

To implement the above recommendations, procurement and contracting guidelines for government agencies involved in the procurement of information technology goods and services should:

- explicitly recognise that being an informed buyer relies on accessing technical expertise for the procurement of IT goods and services,

- explicitly recognise that both contract management and technical expertise skills are required for the procurement of IT goods and services,

- adopt a methodical approach (such as in Recommendation 3) to ensure that Government agencies have access to the appropriate level of technical expertise in the most cost-effective manner,

- provide advice on the benefits and limitations of various methods of accessing expertise, on-going retention of technical expertise within agencies, and options for contracting-in technical expertise, and

- provide far greater advice on best value for money, rigorous risk management and life cycle costing.

## 2 	Accessing IT expertise

The IEAust considers that far greater attention needs to be given to ensuring that agencies have access to technical expertise and know when to access it. The expertise can be provided by in-house or contracted-in staff. Each of these options has advantages and disadvantages.

### 2.1	In-house expertise

#### 2.1.1	Advantages

The first advantage of maintaining expertise within the organisation is that in-house staff have a far greater knowledge of the agency's operations than contracted-in staff. The knowledge includes both corporate knowledge, agency objectives, knowledge of relevant personnel, work currently underway elsewhere in the agency, and understanding of public sector ethics, administration and organisation. This eliminates the learning curve of contractors, which is particularly important if the work involves interacting with different parts of the organisation and gaining resources or assistance. It also enables the technical experts to set outcomes relative to the agency's operation rather than to industry-wide empirical averages or benchmarks which contractors would typically use. These averages are invariably lower than the potential ones.

Secondly, in-house expertise can be redeployed within the agency quickly. This is particularly important if urgent projects arise which require rapid tasking.

Thirdly, in-house expertise is generally more cost effective for long-term base workloads. Typical marginal costs for a consultant are about 2 times those of an employee. Another situation where in-house expertise is more cost-effective than contracted-in staff is where the transaction costs of organising a contract are significant compared to the contract value. For example, the ACT Department of Urban Services contracts out most design and construct jobs valued at more than $3000. However, it employs a draftsman to produce plans for a range of civil engineering work if the work costs less than $3000. Another situation is when agency staff occasionally require informal advice from technical experts.

Fourthly, maintaining and developing in-house expertise ensures that the expertise will actually be available. For some technical expertise, there is a shortage of skilled people available at a reasonable price. An example of this is F-111 strike aircraft qualified and experienced engineers. When the F-111 was in-service in the USAF, it was possible to attract skilled engineers or hire expertise from US companies. However, nowadays Australia is the only country in the world operating F-111s so hiring suitable engineers is becoming increasingly more difficult. Most available engineers with any F-111 experience are ex-RAAF engineers who, like their US counterparts, have highly marketable skills in other aerospace sectors. Another example of this was the difficulties Defence had in recruiting civilian specialists including engineers for the East Timor deployment. According to the Australian Financial Review, "The army's Training Command recommended last month that it should abandon its policy of trying to recruit specialists directly and train its own specialists from the general recruiting pool even though this will take longer, and cost more, than directly recruiting people with skills."

#### 2.1.2	Disadvantages

There are a number of disadvantages to maintaining in-house expertise. Firstly, efficiency requires that the experts be continually deployed. In an environment where work is constant, this is not a problem but if work is sporadic, it may require creating work for them, or deploying them to other activities, which may result in an efficiency loss.

Secondly, for contracts in rapidly changing technological environments, such as computer systems, ensuring in-house experts retain technical currency can be both costly and time consuming. It may entail considerable training domestically and internationally, and industry work placements.

Thirdly, maintaining in-house expertise can be expensive in terms of human resource management. While it costs to recruit and provide initial training to staff, there is also a cost for providing on-going training, breadth of experience and career paths so that the technical expertise remains current.

For roles to be performed effectively by professionals and other public service staff it is necessary that the individuals concerned are able to maintain practice competency in accordance with the industry and professional association standards. Most departments will have insufficient work to justify employing large numbers of specialised professional staff. Consequently, the breadth of expertise and experience which they can bring to bear on important issues will be limited. The loss of one key member of staff could expose the department to a high risk of failure. Furthermore, these departments will not be able to provide the structured career development opportunities that underpin the maintenance of in-house skills.

### 2.2	Contracting-in expertise

#### 2.2.1	Advantages

Contracting-in engineering technical expertise has several advantages.

Firstly, it provides agencies with access to a wide range, quality and quantity of technical expertise. This may be important for activities subject to large shifts in technology or where large projects are sporadic. The 1999 Review of the Bureau of Air Safety Investigation (BASI) stated that, "a few submissions noted the increasing difficulty facing BASI in obtaining and retaining personnel with the myriad of skills potentially required to address all chosen incidents (especially in the case of a major airline accident)".

Secondly, it reduces overheads as on-costs associated with in-house employees are eliminated. For some agencies, these on-costs can be significant. For example, not only does Defence have to pay for the person's administration and training courses, it also has to pay for relevant military training if the person is in uniform. But a higher rate must be paid to cover the discontinuous nature of the short term contract and the profit for the consulting company that supplies the person, if relevant.

Thirdly, it can eliminate potential conflicts of interest. This was noted in the 1999 Review of the Bureau of Air Safety Investigation (BASI). Several submissions stated that one advantage of contracting-in air accident investigators was to gain "greater availability of independent advice in those cases where …[the government] …investigator's personal contact with industry could be perceived to result in a conflict of interest".

Other advantages include:

•	elimination of the need to ensure there is sufficient on-going work to fully employ in-house experts

•	elimination of the need to provide a critical mass of technical expertise

It is important to note that even if technical expertise does exist in industry, consulting companies may be unwilling to offer their technical expertise due to commercial reasons, notably in high technology areas. This situation was noted by the Defence Acquisition Organisation. "Typically small firms of professional consultants are reluctant to insert themselves between Defence, as the customer, and large prime contractors and accept the risks to the survival of their business that comes with such a contractual relationship in a high-risk industry." Defence overcomes this reluctance by engaging specialists "…under contractual terms and conditions that describe the provision of professional services, with personal and corporate liability severely limited".

#### 2.2.2	Disadvantages

One of the main disadvantage of contracting-in technical expertise is that an agency loses control of certain functions. This can result in a loss of corporate knowledge at the termination of the contract and continued dependence on the contractors for further related work.

A second disadvantage is that staff in other agency areas may be reluctant to seek informal technical advice as this has to be charged for. This can be an important issue if employees wish to get advice on whether they should seek formal, technical advice.

A third disadvantage is that any experience gained by one consultant is often quickly lost as a different consultant may be used the next time or the experienced consultant has moved on. The experience usually is only gained by one or two engineers within the consulting company's office, not by the whole company.

A fourth disadvantage is that the consultant may not fully understand the problems and difficulties of the client and provide an answer to what he/she think the client wants rather than what the client actually wants. This situation often occurs when the consultant is brought in for short-periods or when the consultant is not part of the team managing the contract, and is therefore excluded from knowing all the related issues.

A fifth disadvantage is that the principal still has to rely on a non-technical staff member to explain its requirements to the contracted-in person or body. If this relies on a fee for service approach, the service may be curtailed if the fee is inadequate and this again exposes the principal to a level of unquantified risk.

Other disadvantages include:

•	consultants do not have a detailed knowledge of the agency's operations

•	for long-term contracts, consultants can be more expensive

•	the desired skills are not available in the marketplace when required at the desired price

•	the cost of selecting contractors can be expensive

One approach is to set the number of in-house specialists at a level where they can complete the baseload of work available, and use contractors to handle the peaks.

Attachment 1:

Quantifying the cost and frequency of inadequate information technology contracting practices by government: A survey into government contracting practices of information technology by the

###### Institution of Engineers, Australia

Quantifying the cost and frequency of inadequate information technology contracting practices by government

A survey into government contracting practices of information technology by the

Institution of Engineers, Australia

Athol Yates

17 January 2001

National Library of Australia

Cataloguing-in-Publication entry

Quantifying the cost and frequency of inadequate information technology contracting practices by government: A survey into government contracting practices of information technology activities by the Institution of Engineers, Australia.

ISBN 085825 736 X

1. Government purchasing – Australia. 2. Letting of contracts – Australia.

3. Engineering contracts – Australia. 4. Contracting out - Australia. I. Title.

352.530994

Author: Athol Yates

© Institution of Engineers, Australia, 2001

All rights reserved. Other than brief extracts, no part of this publication may be produced in any form without the written consent of the publisher. This report can be downloaded at http://www.ieaust.org.au

Statistical support Dmitri Lobanov

| The Institution of Engineers, Australia 11 National Circuit Barton ACT 2600 tel 02 6270 6555 fax 02 6273 2257 email Athol_Yates@eol.ieaust.org.au www http://www.ieaust.org.au |  |
| --- | --- |

##### Table of contents

Submission to the	1

Introduction	3

1	Government as an informed buyer	3

2 	Accessing IT expertise	9

Executive summary	18

1	Introduction	20

1.1	Explanation of terms	20

2	Validity of Survey Results	21

3	Value and types of IT contracts covered in the survey	23

3.1	Value of contracts covered in the survey	23

3.2	Nature of the contract covered in the survey	23

4	Achieving value for money	25

5	Variations in the signed and final price of contracts	27

6	IT expertise of government	29

6.1	Technical knowledge of the government procurement team	29

6.2	Government’s assessment of the competencies of the contractors	30

6.3	IT expertise involved in government contracts	30

7	Quality of the Government's Request for Tender documents	32

8	Industry as an informed seller	33

9	Risk premium charged if government is not an informed buyer of IT	34

Attachment 1	Comments made by survey respondents	35

Attachment 2	Survey questionnaires	36

# Executive summary

Around the nation, governments are outsourcing their information technology services. At a Federal Government level alone, the IT Outsourcing Initiative is worth $5 billion.

To ensure that governments get value for money for their outsourced IT activities, it is of critical importance that government is an informed buyer of IT goods and services.

This report is based on a survey of professional IT contracting staff who either work for the government or the private sector. The survey was designed to identify the cost and frequency of inadequate IT contracting practices. Asking these professionals who have a detailed knowledge of the realities of IT contracts has produced a revealing analysis of the quality of government IT contracts. This survey was undertaken by the Institution of Engineers Australia (IEAust) in December 2000.

The survey's main findings are that governments are not always smart buyers of information technology and the cost of the inadequacies appears to be considerable. This is not to say that the performance of all government agencies is poor. In fact the results show that in the majority of contracts, government agencies are an informed buyer. However the survey indicates that there is considerable room for improvement. The survey found that industry considered that governments were below average in being an informed buyer for 32% of contracts. While government respondents did not believe that it was this common, they still considered that in 24% of their contracts they were below average.

Being an uninformed buyer puts at risk the ability to:

- select and justify the option which offers best value for money;

- select and justify an innovative solution;

- reduce contractor risks by providing relevant technical details in tender documents; and

- prevent unscrupulous contractors taking advantage of the buyer's lack of knowledge.

Another problem with being an uniformed buyer is that tenderers will increase their price as a hedge. Hedging covers two main cost uncertainties. Firstly, to cover the costs of changes that are not worth going through a contract variation process. Secondly, to cover the costs of additional management and liaison to ensure that the two parties are moving along the same path, which at times may not be very clear. The survey indicated that 42% of industry respondents would charge a hedge if the customer appeared to not know what they wanted. The hedge accounts for between 5% and 50% of the final contract price with the arithmetic mean being 21%.

According to government contracting officers, in 10% of contracts the winning tender was selected on the basis of lowest upfront cost rather than overall value for money. Industry believed that this figure understated the true frequency of selection purely on the basis of cost and thought this figure should be 27%.

The main reason why government organisations may be uninformed purchasers of information technology goods and services is a lack of subject matter expertise. According to Government respondents, on average only in 72% of IT contracts were the views of IT experts sought.

The survey also identified a range of other government contracting problems. These include:

- 28% of government IT contracting officers rated their team's assessment of the competencies of the IT contractors as below average or inadequate;

- both industry and government IT professionals stated that the average increase in the value of the final IT contract price compared with the original signed contract was 15%;

- industry IT professionals stated that about 18% of government Request for Tender documents were below average or inadequate; and

- 23% of government respondents rated that the level of the contractor's informed seller status as below average or inadequate.

This survey challenges the view that instances of governments being uninformed buyers of IT services are rare. This has a number of significant implications. Firstly it means that the government's aim of awarding contracts on overall value for money cannot be consistently achieved. Secondly, it means that government money is being wasted due to the inability of government to define exactly what it wants and to select a tenderer who can achieve it. Thirdly, it means that since a number of contracts are awarded on the basis of lowest upfront cost, contractors are being forced to compromise on quality and innovation to reduce costs in order to win business.

The major lessons for governments to come out of this survey are that it must:

- become an informed buyer;

- give greater attention to ensuring that project definitions identify exactly what government wants, which means spending more time and money in the pre-contract writing stage: and

- improve its value for money assessments, request for tender (RTF) documentation and assessment of contractor competencies.

# 1	Introduction

High quality contracting is essential to ensuring that public sector contracts achieve government and taxpayer expectations. To be an informed buyer of IT requires two distinct skill sets: contracting expertise and subject matter expertise. For IT goods and services, the subject matter knowledge required is IT expertise. In the late 1980s and early 1990s, the shortage of contracting expertise and the reasonable number of technical specialists meant that priority was rightly given to improving the contracting skills of technical specialists. However, since the departure of many technical specialists, the focus on improving contracting skills has overlooked the growing problem of a decline in technical expertise.

To quantify the frequency of a lack of IT expertise and its financial consequences, the IEAust undertook a survey of government officers involved in contracting and private sector contactors who are contracting to government.

## 1.1	Explanation of terms

The heading, government, refers to those people who work on behalf of government. These could be either public servants or private sector individuals contracted by the government to represent government interests.

The heading, industry, refers to those people who work in the private sector and are contracted to supply goods and services to government.

The word average is used to mean the ordinary standard (Concise Oxford) or mediocre in quality (Macquarie Dictionary). If the arithmetic average is meant, the term arithmetic mean is used.

# 2	Validity of Survey Results

The survey consisted of two survey forms; one for those working on behalf of the government and the other for those contracting to government.

The survey was sent to 699 members of the Australian Computer Society in the ACT and 1321 members of IEAust Australia-wide who are involved in IT activities according to IEAust membership records. As it was not possible to send the surveys solely to those involved with government contracts, a large number of the survey letters went to people who were not in a position to answer the survey. Consequently a low response rate was expected.

A total of 111 responses were received giving a response rate of 5.3%. 80 responses were received from those working on behalf of the government and 31 for those contracting to the government.

There are three uncertainties in the survey results. Firstly, the number of survey responses was small which may mean the results may not be statistically representative of the population. Secondly, the questions require value judgements, which may mean the results may not reflect reality. Thirdly, the questions require individuals to rate their own projects, which may mean the results are biased. These uncertainties mean that the results cannot be categorically said to be representative of all government contracts.

Despite these uncertainties, the author is confident that the results are reasonably reflective of the experiences of IT professionals and are useful in providing an indication of the frequency and cost of inadequate contracting practices in government.

The closeness of the results between this and a survey conducted in early 2000 gives further confidence in the survey results. In April 2000, the IEAust undertook a survey called Quantifying the cost and frequency of inadequate contracting practices by government: A survey into government contracting practices of engineering activities by the Institution of Engineers, Australia. (It is available from www.ieaust.org.au/issues/publications.)

The survey went to different target groups with the April 2000 survey going to all engineers involved in government contracts. Below is a comparison of the results

| Issue | all disciplines of engineers | IT professionals |
| --- | --- | --- |
| Survey response rate | 15% | 5% |
| Percentage of industry respondents who stated that government was below average in being an informed buyer | 39% | 32% |
| Percentage of government respondents who stated that government was below average in being an informed buyer | 20% | 24% |
| Percentage of government respondents who stated that the winning tender was selected on the basis of lowest upfront cost | 10% | 10% |
| Percentage of industry respondents who stated that the winning tender was selected on the basis of lowest upfront cost | 33% | 27% |
| Percentage of government respondents who stated that government contracts did not have adequate input of technical expertise | 26% | 24% |
| Percentage of industry respondents who stated they would charge a risk premium if the government appeared to not be an informed buyer | 64% | 42% |
| Average risk premium charged if industry considered that government was not an informed buyer | 17% | 21% |
| Percentage of contracts in which government respondents stated that the quality of their assessment of the competencies of tenderers was below average | 19% | 27% |
| Percentage of RFTs in which industry respondents stated the RFTs were considered by industry to be below average in terms of completeness, detail and accuracy | 21% | 18% |
| Percentage of government respondents who rated that the level of the contractor's informed seller status as below average or inadequate. | 21% | 23% |
| Percentage of contracts in which the views of subject matter experts were sought? | 73% | 72% |

# 3	Value and types of IT contracts covered in the survey

## 3.1	Value of contracts covered in the survey

Survey question: What is the value of the contract over how many years?

Government: The total value of the IT contracts the government survey respondents reported on was $1,625 million. The median contract was worth $1.5 million and the median contract duration was 2 years.

Industry: The total value of the IT contracts the government survey respondents reported on $214 million. The median contract was worth $380,000 and the median contract duration was 2 years.

## 3.2	Nature of the contract covered in the survey

Survey question: What is the nature of the contract?

Government: The most common IT activity being contracted out was development. This involved 39% of all contracts. Other contacted activities not provided as options which were listed in responses included Windows 2000 rollout, network cabling and maintenance.

| Government respondents | Equipment Supply | Development | Operations | Other |
| --- | --- | --- | --- | --- |
| Number of responses | 32 | 44 | 28 | 9 |
| Percentage | 28.3 % | 38.9 % | 24.8 % | 8.0 % |

Industry: The most common IT activity being contracted for was development. This involved 58% of all contracts. Other contacted activities not provided as options which were listed in responses included risk mitigation and contract management.

| Industry respondents | Equipment Supply | Development | Operations | Other |
| --- | --- | --- | --- | --- |
| Number of responses | 5 | 24 | 6 | 6 |
| Percentage | 12.2 | 58.5 | 14.6 | 14.6 |

# 4	Achieving value for money

Survey question: Was the contract selected on the lowest upfront cost or best value for money?

Government: 10% of respondents stated that the contract was awarded on lowest upfront cost rather than value for money. 78% stated that it was awarded on best value. Responses to the option "other" included preferred technology, equipment capability, lowest tender from prequalified contractors and lowest weighted cost.

| Government respondents | Lowest up front cost | Best value | other |
| --- | --- | --- | --- |
| Number of responses | 7 | 57 | 9 |
| Percentage | 9.6 % | 78.1 % | 12.3 % |

Survey question: Was the contractor selected on the lowest upfront cost?

Industry: 27% of industry respondents stated that the contract was awarded on lowest upfront cost. 50% of industry respondents stated that the contract was not awarded on the lowest upfront cost. Responses to the option "other" included that it was awarded on cost primarily but also understanding business and capability, it was an extension to other contracts, and the expertise offered by company.

| industry respondents | Yes | No | other |
| --- | --- | --- | --- |
| Number of responses | 8 | 15 | 7 |
| Percentage | 26.7 | 50.0 | 23.3 |

Survey question: Was the contract selected on best value for money?

Industry: 58% of industry respondents stated that the contract was awarded on best value for money. 23% of industry respondents stated that the contract was not awarded on best value for money.

| Industry respondents | Yes | No | other |
| --- | --- | --- | --- |
| Number of responses | 18 | 7 | 6 |
| Percentage | 58.1 | 22.6 | 19.4 |

Discussion: Government respondents indicated that in about 10% of contracts, lowest upfront cost was the reason for the selection. Industry believed it was at least twice as common. They stated that in 27% of contracts lowest upfront cost was the main criteria. They also stated that in 23% of contracts, it was not awarded on the basis of best value for money. The reason this second question was asked was to validate the answers to the first question as some respondents may have answered "yes" if the contract was awarded on lowest upfront cost as this offered best value. Given the results, from an industry perspective it is reasonable to assume that the percentage of contracts which are awarded on the lowest upfront cost and did not represent best value was between 23% and 27%.

### Findings

- 10% of government respondents and between 23% and 27% of industry respondents stated that the contract was awarded on lowest upfront cost rather than best value for money.

# 5	Variations in the signed and final price of contracts

Survey question: What is the percentage increase or decrease in the value of the final contract compared with the original signed contract?

Government: The average increase was 14% while the median was 5%. 36% of respondents stated there was no increase. 4% of respondents stated that there were significant savings

(ie 20% savings and 13% savings)

Government respondents variation.

| % Increase | Frequency |
| --- | --- |
| -20 | 1 |
| -10 | 1 |
| 0 | 24 |
| 10 | 10 |
| 20 | 13 |
| 30 | 1 |
| 40 | 1 |
| 50 | 1 |
| 60 | 0 |
| 70 | 0 |
| 80 | 0 |
| 90 | 0 |
| 100 | 2 |
| 110 | 0 |
| 120 | 1 |
| 130 | 1 |

Industry: The average increase was 15% while the median was 7%. 43% of respondents stated there was no increase.

Industry respondents variation

| % Increase | Frequency |
| --- | --- |
| 0 | 11 |
| 10 | 7 |
| 20 | 1 |
| 30 | 1 |
| 40 | 1 |
| 50 | 1 |
| 60 | 1 |
| 70 | 0 |
| 80 | 0 |
| 90 | 0 |
| 100 | 1 |

### Findings

- The average increase in the cost of an IT contract once it is signed is 14% according to both government and industry respondents.

- Government respondents stated in there was no increase in cost for 36% of their contracts, while industry stated that in 43% of contracts there was no increase.

# 6	IT expertise of government

## 6.1	Technical knowledge of the government procurement team

Survey question: How would you rate the government’s procurement team in terms of its technical knowledge to know whether what it is buying offers value for money over the total life cycle?

Government: 24% of government respondents rated their current procurement team's technical knowledge as below average or inadequate. 53% of government respondents rated their current procurement team's technical knowledge as excellent or above average.

| Government respondents | Excellent | Above average | Average | Below average | Inadequate |
| --- | --- | --- | --- | --- | --- |
| Number of responses | 10 | 30 | 18 | 11 | 7 |
| Percentage | 13.2 % | 39.5 % | 23.7 % | 14.5 % | 9.2 % |

Industry: 32% of industry respondents rated the government's procurement team's technical knowledge as below average or inadequate. 42% of industry respondents rated the government's current procurement team's technical knowledge as excellent or above average.

| Industry respondents | Excellent | Above average | Average | Below average | Inadequate |
| --- | --- | --- | --- | --- | --- |
| Number of responses | 1 | 12 | 8 | 8 | 2 |
| Percentage | 3.2 % | 38.7 % | 25.8 % | 25.8 % | 6.5 % |

### Findings

- 24% of government respondents rated their current procurement team's technical knowledge as below average or inadequate. 53% of government respondents rated their current procurement team's technical knowledge as excellent or above average.

- 32% of industry respondents rated the government's procurement team's technical knowledge as below average or inadequate. 42% of industry respondents rated the government's current procurement team's technical knowledge as excellent or above average

## 6.2	Government’s assessment of the competencies of the contractors

Survey question: How would you rate the government’s assessment of the competencies of the contractors in this contract? (eg was the contractor’s work history examined and referees contacted ?)

| Government respondents | Excellent | Above average | Average | Below average | Inadequate |
| --- | --- | --- | --- | --- | --- |
| Number of responses | 12 | 29 | 13 | 14 | 7 |
| Percentage | 16.0 | 38.7 | 17.3 | 18.7 | 9.3 |

### Findings

- 28% of government respondents rated their assessment of the competencies of the contractors as below average or inadequate. 42% of government respondents rated their assessment of the competencies of the contractors as excellent or above average.

## 6.3	IT expertise involved in government contracts

Survey question: In general, in what percentage of IT contracts are the views of IT experts sought?

### Findings

- Government respondents said that the average percentage of IT contracts in which IT expertise was sought was 72%.

- The median was 80%.

# 7	Quality of the Government's Request for Tender documents

Survey question: How would you rate the quality of the Request for Tender? (eg did it contain the necessary level of technical detail, was it technically accurate and was it complete?)

| Industry respondents | Excellent | Above average | Average | Below average | Inadequate |
| --- | --- | --- | --- | --- | --- |
| Number of responses | 1 | 8 | 13 | 3 | 2 |
| Percentage | 3.7 % | 29.6 % | 48.1 % | 11.1 % | 7.4 % |

### Findings

- 28% of industry respondents said that the quality of the Request for Tender documents were below average or inadequate.

- 33% of industry respondents said that the quality of the Request for Tender documents was above average or excellent.

# 8	Industry as an informed seller

Survey question: How would you rate the contractor in terms of being an informed seller for this contract? (eg did the contractor have the technical knowledge to know that what they are selling was appropriate; did they understand their proposal’s risks?)

| Government respondents | Excellent | Above average | Average | Below average | Inadequate |
| --- | --- | --- | --- | --- | --- |
| Number of responses | 8 | 25 | 23 | 10 | 7 |
| Percentage | 11.0 % | 34.2 % | 31.5 % | 13.7 % | 9.6 % |

### Findings:

- 23% of government respondents rated that the level of the contractor's informed seller status as below average or inadequate. 45% of government respondents rated that the level of the contractor's informed seller status as as excellent or above average.

- Reasons why contractors may not be a fully informed seller include they did not understand the need of government, and did not have the local expertise for overseas produced products.

# 9	Risk premium charged if government is not an informed buyer of IT

Survey question: In general, if you believe that the government is not an informed buyer, do you charge a risk premium as the customer may not know what they really want, and what is it as a percentage of the total contract value.

| Industry respondents | Yes | no | Other |
| --- | --- | --- | --- |
| Number of responses | 13 | 15 | 3 |
| Percentage | 41.9 % | 48.4 % | 9.7 % |

| % Premium | Frequency |
| --- | --- |
| 0 | 15 |
| 5 | 1 |
| 10 | 2 |
| 15 | 1 |
| 20 | 3 |
| 25 | 1 |
| 30 | 1 |
| 35 | 0 |
| 40 | 0 |
| 45 | 0 |
| 50 | 1 |

Industry: 42% of respondents stated they would charge a risk premium if the customer appears to not know what they really want. This premium was between 5% and 50% with the arithmetic mean being 21%.

# Attachment 1	Comments made by survey respondents

Below are some of the comments made on the survey forms by respondents.

Selected comments from industry respondents

- Many government contract managers are having trouble in changing the way they operate to achieve the best outcome from the supplier.

- I’m involved in many contracts … at best, the government’s tendering and purchasing knowledge is average.

- The execution of the contract by government is poor - scope creep occurs and business analysis is usually incomplete.

- My major problem is with incompetent staff that are involved on day to day basis during delivery.

- Most government departments can't distinguish between value for money and cheap.

- IT managers have no business experience and business managers have no IT knowledge. A recipe for disasters.

- Government uses our quotes to improve their RFTs and designs.

- This contract is perhaps an exception since it is a very good value for money deal.

- Yes, the government is not informed buyer but we can’t charge premium- just take risk.

Selected comments from government respondents

- We are a part of one of the outsourced groups and the service is appalling. The contractor has little or no knowledge of specialised systems and programs.

- The selection process is rarely unbiased.

- Current plans to outsource IT services will dramatically reduce the government’s ability to assess and administer IT contracts.

- In many cases, the views of IT experts are sought, then disregarded.

- Part of the problem is arrogance of IT experts who do not listen and respond to the needs of the user. They also focus on a technical solution ignoring business aspects. This view of centralised IT groups is widespread.

- The contract was led by business needs first.

- I am lucky to have expert staff in my area.

- Most IT staff and managers resigned in this period of the contract.

- Skills and knowledge of government to be an informed buyer have been severely degraded, especially to meet the needs of a real time economy. Industry likewise has a patchy performance.

- Governments usually makes good value for money decisions for IT products and services.

- The government does not have sufficient IT knowledge and personnel to assess future requirements for IT, including software, hardware, analysts and maintenance staff.

- This was an IT system for operational Engineering (electrics) application, ie not a general business IT system. My organisation is one of the world leaders in this form of system.

# Attachment 2	Survey questionnaires

|  | Survey 1: Complete if you are involved in IT contracting to government |  |
| --- | --- | --- |

Confidentiality is assured. Do not put your name on this survey.

Background: Over the last few years, there has been a significant reduction in the number of IT professionals employed by government. Concern has been raised that this has reduced the ability of government to be an informed buyer of IT and to be able to manage IT contracts effectively. This survey aims to determine if these concerns are widespread.

Instructions

- Only answer this if you have been involved in a government contract for IT goods and services within the last 2 years

- Answer the questions based on your current or most recent contracting experience

- Please return this survey by 20 November 2000

| #### Questions | Check box or write in the answer |
| --- | --- |
| 1 What is the nature of the contract? |  Equipment supply (off the shelf hardware or software)  Development (business analysis, software development)  Operations (administration, management, maintenance)  Other (please specify) __________________________ |
| 2 What is the value of the contract over how many years? | $________ over _____ years |
| 3 Was the contract selected on lowest up front cost? |  Yes  No  Other (please specify) ________________________ |
| 4 Was the contract selected on best value for money? |  Yes  No  Other (please specify) ________________________ |
| 5 What is the percentage increase or decrease in the value of the final contract compared with the original signed contract? | ___% |
| 6 How would you rate the government's procurement team in terms of its technical knowledge to know whether what it is buying offers value for money over the total life cycle? |  Excellent  Above average  Average  Below average  Inadequate |
| 7 How would you rate the government's contract management in terms of their technical knowledge to know whether the contractor is delivering what is required? |  Excellent  Above average  Average  Below average  Inadequate |
| 8 How would you rate the quality of the Request for Tender? (eg did it contain the necessary level of technical detail, was it technically accurate and was it complete?) |  Excellent  Above average  Average  Below average  Inadequate |
| 9 In general, if you believe that the government is not an informed buyer, do you charge a risk premium as the customer may not know what they really want, and what is it as a percentage of the total contract value? |  Yes we charge a premium and it is ___%  No we do not charge a premium  Other (please specify) ________________________ |

Any additional comments: _______________________________________________________________________________

Send in by 20 November 2000                            Enquires Athol Yates 02 6270 6547

Post to Reply Paid 096, ACS/IEAust Survey Project, 11 National Cct, Barton ACT 2600,

fax to 02 6249 6419 email to itsurvey@ieaust.org.au

|  | Survey 2: Complete this if you are employed by government or working on its behalf |  |
| --- | --- | --- |

Confidentiality is assured. Do not put your name on this survey.

Background: Over the last few years, there has been a significant reduction in the number of IT professionals employed by government. Concern has been raised that this has reduced the ability of government to be an informed buyer of IT and to be able to manage IT contracts effectively. This survey aims to determine if these concerns are widespread.

Instructions

- Only answer this if you have been involved in a government contract for IT goods and services within the last 2 years

- Answer the questions based on your current or most recent contracting experience

- Please return this survey by 20 November 2000

| #### Questions | Check box or write in the answer |
| --- | --- |
| 1 What is the nature of the contract? |  Equipment supply (off the shelf hardware or software)  Development (business analysis, software development)  Operations (administration, management, maintenance)  Other (please specify) __________________________ |
| 2 What is the value of the contract over how many years? | $________ over _____ years |
| 3 Was the contract selected on lowest up front cost or best value for money? |  Lowest up front cost  Best value for money (including when best value was delivered by selecting the tender with the lowest up front cost)  Other (please specify) ________________________ |
| 4 What level of government are you involved in? |  Commonwealth (excluding defence)  Defence  State government  Statutory & corporatised bodies  Local government |
| 5 What is the percentage increase or decrease in the value of the final contract compared with the original signed contract? | ___% |
| 6 How would you rate the government's procurement team in terms of its technical knowledge to know whether what it is buying offers value for money over the total life cycle? |  Excellent  Above average  Average  Below average  Inadequate |
| 7 How would you rate the government's assessment of the competencies of the contractors in this contract? (eg was the contractor's work history examined and referees contacted?) |  Excellent  Above average  Average  Below average  Inadequate |
| 8 How would you rate the contractor in terms of being an informed seller for this contract? (eg did the contractor have the technical knowledge to know that what they were selling was appropriate; did they understand their proposal's risks?) |  Excellent  Above average  Average  Below average  Inadequate |
| 9 In general, in what percentage of IT contracts are the views of IT experts sought? | ____% |

Any additional comments: _______________________________________________________________________________

Send in by 20 November 2000                            Enquires Athol Yates 02 6270 6547

Post to Reply Paid 096, ACS/IEAust Survey Project, 11 National Cct, Barton ACT 2600,

fax to 02 6249 6419 email to itsurvey@ieaust.org.au

ACT Coroner, 1999, Executive Summary of the Inquest findings, comments and recommendations into the Death of Katie Bender on Sunday, 13th July 1997 on the demolition of the Royal Canberra Hospital Action Peninsula, ACT, pp 41.

Care has to be taken in this assessment as a non-technical manager will probably have difficulty judging the level of technical expertise required.

An ‘above the line’ contractor is not a supplier of goods or of services related to specific hardware or software and therefore can provide independent professional advice.

IEAust, 2000, Government as an informed buyer: Recognising technical expertise as a crucial factor in the success of engineering contracts, Canberra.

Interview with Karl Cloos, Senior Engineer, Stormwater Repairs & Maintenance, Department of Urban Services (ACT).

Interview with Squadron Leader Dave Blacklock, F-111G SPO, Royal Australian Air Force, Department of Defence.

Dodd, Tim, 1999, "Shortage of staff disrupts Army signals" in The Australian Financial Review, 25 November, pp. 3.

Department of Transport and Regional Services, 1999, BASI Review 1999: A review of the efficiency and role of the Bureau of Air Safety Investigation, Canberra, pp. 46.

Department of Transport and Regional Services, 1999, BASI Review 1999: A review of the efficiency and role of the Bureau of Air Safety Investigation, Canberra, pp. 46.

Australian National Audit Office, 1999, Management of Major Equipment Acquisition Projects- Department of Defence, Performance Audit No. 13, Canberra, pp. 105.

Development includes activities over the project life cycle including system analysis, system design, software development, business analysis and testing.